SKILLFORGE

Phase-Wise Build Plan (v2)

6 phases from zero to production — updated to reflect the Roadmaps architecture pivot

What Changed Since v1 Phases 1-3 are complete — condensed to status summaries below, pointing to their PHASE_N_SUMMARY.md records. The old 'Phase 4' (Roadmaps/Worlds work mid-Phase-3 became a major architectural pivot) is now its OWN Phase 4, split into 4 sub-rounds (4A-4D): Roadmaps restructure + Part 1 (13 modules, 9 new games, new boss battle system, full language adaptation). Old Phase 4 (Career & Interviews) → now Phase 5 (unchanged scope) Old Phase 5 (Community & Launch) → now Phase 6 (unchanged scope)

# The Golden Rule

Every phase must be fully working and tested before the next phase begins. Each phase produces a working, deployable product — not a half-finished one.

What 'Done' Means for Each Phase ✅ All features in the phase are built and working ✅ Unit and integration tests written and passing ✅ Deployed to staging environment ✅ Manually tested by at least one person who didn't build it ✅ All checklist items below the phase are ticked ✅ No P0 or P1 bugs open Only then: move to the next phase.

# Updated 6-Phase Lineup

| Phase | Name | Status | Key Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Foundation | ✅ Complete | Auth, DB, CI/CD, onboarding |
| Phase 2 | Core Learning Loop | ✅ Complete | Worlds, games, boss battles, DLT |
| Phase 3 | Intelligence Layer | ✅ Complete | Memory, recommendations, roadmap, AI Mentor, 4+4 models |
| Phase 4 | Roadmaps Restructure + Part 1 | 🔜 Next (4A-4D) | /roadmaps page, 9 new games, new boss system, language tracks |
| Phase 5 | Career & Interviews | Not started | Mock interviews, resume builder, career readiness |
| Phase 6 | Community & Launch | Not started | Institutions, admin, security hardening, go live |

PHASE 1 Foundation Project setup, authentication, database, and deployment pipeline

✅ COMPLETE Full detail, decisions, problems solved, and corrections: PHASE_1_SUMMARY.md (includes Postgres migration + exam_attempts persistence corrections)

Monorepo (Turborepo, npm workspaces), NestJS + Next.js + FastAPI scaffolds, PostgreSQL via Prisma, full auth (email/password + Google/GitHub OAuth, JWT in httpOnly cookies, refresh rotation, Redis rate-limiting + blacklist), user profile API, onboarding flow with real exam_attempts persistence, CI/CD on GitHub Actions, staging on Railway + Vercel.

Phase 1 Result 22/22 tests passing. A user can register, log in (email or OAuth), complete onboarding with persisted assessment data, and the app is deployed to staging on PostgreSQL.

PHASE 2 Core Learning Loop Digital Learning Twin, Learning Worlds, Games, Boss Battles, Dashboard

✅ COMPLETE Full detail, decisions, problems solved, and corrections: PHASE_2_SUMMARY.md

Neo4j knowledge graph + docker-compose, 3 worlds seeded (Variables Kingdom, Conditions Valley, Loop Forest) with real lessons/games/boss battles, BullMQ async DLT recalculation worker, Socket.io real-time events (dlt_updated, world_unlocked, badge_earned), streak system, 5-widget dashboard, 7-step world unlock logic, 403 for locked worlds.

Phase 2 Result 49/49 tests passing. A student can complete a world end to end — lessons, games, boss battle — and the DLT updates in real time, unlocking the next world.

PHASE 3 Intelligence Layer Memory Intelligence, Recommendations, Roadmaps, AI Mentor, Blockly

✅ COMPLETE Full detail, decisions, problems solved, and corrections: PHASE_3_SUMMARY.md (includes 3 post-review corrections: unlimited goal swaps, free Memory Lab heatmap/calendar, 4+4 AI model system)

BFS Explorer / DFS Adventure / Recursion Maze interactive gameboards, 3 new worlds (Array Arena, Function Fortress, Recursion Caverns), language track system (4 languages), platform profile verification, forgetting-curve Memory Lab with nightly decay cron, 7-slot recommendation arbitrator, Neo4j-based roadmap regeneration, AI Mentor with full 4+4 model system (free: gemini-2.5-flash/qwen-3/llama-4-scout/deepseek-r1-free; premium: deepseek-r1-groq/llama-3.3-70b-groq/deepseek-v3/qwen-3-pro), Skill DNA, Forecasting, Monaco practice hub, Blockly editor.

Phase 3 Result 71/71 tests passing across 7 suites, 0 TypeScript errors. The platform recommends, remembers, and mentors intelligently — and the Free vs Premium split follows the 'generous free tier' philosophy throughout.

PHASE 4 Roadmaps Restructure + Part 1 9 new original games, new boss battle system, full language adaptation, 141-module curriculum scaffold

Phase 4 replaces the flat world map with a Roadmaps structure. /worlds is renamed to /roadmaps, showing 7 Part cards — Part 1 (Programming + OOP, 13 modules) is fully built; Parts 2-7 (128 modules) are static 'Coming Soon' cards listing module names only (see SkillForge_Curriculum.docx for all 141 modules).

Each of Part 1's 13 modules becomes one World (reusing the existing World engine from Phases 1-3). Every lesson, game, and problem adapts to the student's chosen language (C/C++, Java, Python, JavaScript) — a C student sees printf/scanf, a Java student sees System.out.println, etc.

The Boss Battle system is redesigned: 3 lives total for the entire battle (not per level), 3 levels per boss (Quiz → Matching/Interactive → Boss Fight with animated monster + code editor + timer), all 3 levels must be cleared in one successful run, and losing all 3 lives anywhere restarts from Level 1. On a timeout in the Boss Fight level, the student loses 1 life and retries the same problem with partial code preserved.

Each module requires: Lessons (800+ words, language-adapted) + 1 Original Game (built by SkillForge) + Original Problems + External Problem Links (LeetCode/Codeforces etc., shown separately) + Boss Battle (all 3 levels). A student must complete ALL of these before the next world unlocks. Fast-track unlock based on external platform stats still applies at onboarding.

## Existing Games → Part 1 Module Mapping

| Module | Existing Game (Phase 2/3) | Status in Phase 4 |
| --- | --- | --- |
| M1 — Variables/Operators | Logic Builder (Potion Mixing) | Refine for full language adaptation |
| M3 — Decision Making | If-Else Constructor (Sorting Hat) | Refine for full language adaptation |
| M4 — Loops | Loop Builder (Robot/Coins) | Refine for full language adaptation |
| M5 — Functions | Function Fortress world exists, no game yet | Build new game (4B) |
| M6 — Recursion | Recursion Maze | Refine for full language adaptation |
| M2,7,8,9,10,11,12,13 | No game exists | Build 8 new games (4A/4B/4C) |

## 9 New Games Required — By Sub-Phase

| Module | Game Concept (Original, built by SkillForge) | Sub-Phase |
| --- | --- | --- |
| M2 — I/O & Program Flow | Input/output focused game (simplest of the 9) | 4A |
| M5 — Functions & Modular Programming | 'Function Workshop' — build reusable function blocks | 4B |
| M8 — Debugging, Testing & Complexity | Exapunks/CheckiO-style debugging puzzle | 4B |
| M9 — Classes, Objects & Constructors | Robocode/Screeps-style object lifecycle game | 4B |
| M10 — Core OOP Principles | Battlecode-style encapsulation/inheritance/polymorphism game | 4B |
| M11 — Advanced OOP Relationships | Screeps/Factorio-style interfaces & composition game | 4C |
| M12 — Design Patterns & Software Design | Factorio/Mindustry-style SOLID/pattern game | 4C |
| M13 — Real-World Software Engineering | Project-simulation style game | 4C |
| M7 — Memory & Program Internals | TIS-100/SHENZHEN I/O-style assembly visual game (HARDEST) | 4C |

## Phase 4A — Roadmaps Page + Boss Restructure + Modules 1-4

Goal: get ONE complete end-to-end module (with the new boss structure and full language adaptation) working before scaling to the remaining 9 games.

### Scope

- Rename /worlds to /roadmaps. Build the 7-Part-card overview page.

- Part 1 active and clickable; Parts 2-7 render as static 'Coming Soon' cards listing module names only (from SkillForge_Curriculum.docx).

- Language selection drives full content adaptation: lessons, code examples, games, and problems all rewritten per language (C/C++/Java/Python/JS).

- Redesign Boss Battle: 3 lives total across the entire battle, 3 levels (Quiz → Matching/Interactive → Boss Fight), all 3 cleared in one run, lose-all-3-lives restarts from Level 1.

- Boss Fight level (Level 3): animated monster with attack/idle/damage states + code editor + timer. Correct code damages monster. Timeout = lose 1 life, retry same problem with partial code preserved.

- Refine Modules 1, 3, 4, 6 games (existing) for full 5-language adaptation.

- Build Module 2 (I/O) — new game, simplest of the 9.

- Add Original Problems + External Problem Links (separate sections) for Modules 1-4.

- Enforce world gating: Lessons + Game + Both Problem Types + Boss (all 3 levels) required to unlock next world.

### 4A Completion Checklist

| ☐ | Roadmaps page live | /roadmaps shows 7 Part cards; Part 1 clickable, Parts 2-7 static Coming Soon |
| --- | --- | --- |

| ☐ | Language adaptation working | Selecting C/C++/Java/Python/JS changes lessons, examples, and games accordingly |
| --- | --- | --- |

| ☐ | New boss structure implemented | 3 lives total, 3 levels, all cleared in one run, restart-from-L1 on 0 lives |
| --- | --- | --- |

| ☐ | Boss Fight level (L3) working | Animated monster + code editor + timer; correct code damages monster |
| --- | --- | --- |

| ☐ | Timeout handling correct | Losing to timer costs 1 life, retries same problem, partial code preserved |
| --- | --- | --- |

| ☐ | Modules 1,3,4 refined | Existing games fully language-adapted across all 5 languages |
| --- | --- | --- |

| ☐ | Module 2 game built | New I/O-focused original game complete and playable |
| --- | --- | --- |

| ☐ | Problems sections live | Original + External problem lists shown separately for Modules 1-4 |
| --- | --- | --- |

| ☐ | World gating enforced | Next world locked until lessons+game+problems+boss(all 3) complete |
| --- | --- | --- |

🏁 4A Complete One fully working module (M1-4 pattern) end-to-end: roadmaps page, language adaptation, new boss battle, both problem types, gating. This validates the pattern before scaling to 9 more games.

## Phase 4B — Modules 5, 8, 9, 10

Apply the validated 4A pattern to 4 more modules, each requiring a brand-new original game.

### Scope

- M5 — Functions & Modular Programming: 'Function Workshop' game

- M8 — Debugging, Testing & Complexity: debugging puzzle game

- M9 — Classes, Objects & Constructors: object lifecycle game

- M10 — Core OOP Principles: encapsulation/inheritance/polymorphism game

- Each module: lessons (800+ words, 5 languages), original problems, external problem links, full 3-level boss battle

- All 4 new games follow 'Show, don't ask' principles — interactive manipulation, not quizzes

### 4B Completion Checklist

| ☐ | M5 Function Workshop game complete | Playable, language-adapted, scored |
| --- | --- | --- |

| ☐ | M8 Debugging game complete | Playable, language-adapted, scored |
| --- | --- | --- |

| ☐ | M9 Classes/Objects game complete | Playable, language-adapted, scored |
| --- | --- | --- |

| ☐ | M10 Core OOP game complete | Playable, language-adapted, scored |
| --- | --- | --- |

| ☐ | Lessons + problems + boss for M5,8,9,10 | All 4 modules fully content-complete in all 5 languages |
| --- | --- | --- |

| ☐ | World gating chains correctly | M4→M5→M8→M9→M10 unlock sequence verified |
| --- | --- | --- |

🏁 4B Complete 7 of 13 Part 1 modules fully built. Halfway through the new game catalog.

## Phase 4C — Modules 11, 12, 13 + Module 7 (Hardest)

The final 4 games, including the hardest one in the entire Part 1 catalog: Module 7 (Memory & Program Internals), an assembly-level visual programming game in the TIS-100/SHENZHEN I/O genre.

### Scope

- M11 — Advanced OOP Relationships: interfaces/composition game

- M12 — Design Patterns & Software Design: SOLID/pattern-based game

- M13 — Real-World Software Engineering: project-simulation game

- M7 — Memory & Program Internals: assembly-style visual programming game covering pointers, stack/heap, addresses — design this LAST with the most attention

- Each module: lessons (800+ words, 5 languages), original problems, external problem links, full 3-level boss battle

### 4C Completion Checklist

| ☐ | M11 Advanced OOP game complete | Playable, language-adapted, scored |
| --- | --- | --- |

| ☐ | M12 Design Patterns game complete | Playable, language-adapted, scored |
| --- | --- | --- |

| ☐ | M13 Real-World SWE game complete | Playable, language-adapted, scored |
| --- | --- | --- |

| ☐ | M7 Memory/Internals game complete | Assembly-style visual game; pointers/stack/heap concepts playable |
| --- | --- | --- |

| ☐ | Lessons + problems + boss for M11,12,13,7 | All 4 modules fully content-complete in all 5 languages |
| --- | --- | --- |

| ☐ | Full M1-M13 gating chain verified | Complete linear progression through all 13 Part 1 modules works end-to-end |
| --- | --- | --- |

🏁 4C Complete All 13 Part 1 modules fully built — 13 original games, full language adaptation, new boss system throughout.

## Phase 4D — Polish + Parts 2-7 Coming Soon

Final polish pass and the static scaffolding for the remaining 128 modules across Parts 2-7.

### Scope

- Build static 'Coming Soon' cards for Parts 2-7 using SkillForge_Curriculum.docx data — module names, tech, difficulty shown but not clickable

- Cross-module QA: verify language adaptation consistency across all 13 modules (no leftover language-specific text in wrong contexts)

- Boss battle polish: monster animation refinement (idle/attack/damage states), timer edge cases, partial-progress save robustness across all 13 bosses

- Fast-track unlock re-verification against the new 13-module structure

- Full E2E test suite covering all 13 modules + new boss system

- Write PHASE_4_SUMMARY.md covering all of 4A-4D as one document

### 4D Completion Checklist

| ☐ | Parts 2-7 Coming Soon cards live | All 128 remaining modules listed with name/tech/difficulty, non-clickable |
| --- | --- | --- |

| ☐ | Language adaptation QA passed | No mismatched language content anywhere across 13 modules |
| --- | --- | --- |

| ☐ | Boss animations polished | Idle/attack/damage states smooth across all 13 bosses |
| --- | --- | --- |

| ☐ | Fast-track unlock verified | Onboarding stats correctly map to new 13-module unlock state |
| --- | --- | --- |

| ☐ | Full E2E suite passing | All Phase 1-4 tests green, including 13 new game + boss test suites |
| --- | --- | --- |

| ☐ | PHASE_4_SUMMARY.md written | Covers 4A-4D as one cohesive record |
| --- | --- | --- |

🏁 Phase 4 Complete /roadmaps live with Part 1 fully playable (13 modules, 13 original games, new boss system, full language adaptation) and Parts 2-7 visible as a roadmap for the future. Ready for Phase 5.

PHASE 5 Career & Interviews Mock Interviews, Resume Builder, Career Readiness, Company Tracks, Exams

Phase 5 is unchanged in scope from the original 'Phase 4' — only the number changed. The goal: a student walks away with a scored resume, completed mock interviews, and a clear picture of their hiring readiness.

## What to Build

| Area | Tasks | Priority |
| --- | --- | --- |
| DB Schema — Phase 5 | Prisma schema: interview_sessions, interview_feedback, mentor_profiles, mentor_availability, mentor_reviews, resumes, resume_scores, exam_attempts | P0 |
| AI Interview Engine | POST /interviews/ai/start, message loop, completion + feedback generation via LLM | P0 |
| AI Interview UI | /interviews/ai — interview screen with Monaco editor, AI evaluator panel | P0 |
| Interview Feedback Report | /interviews/feedback/[id] — full scored report with improvement areas | P0 |
| Mentor Profile Setup | /mentor/profile/setup — bio, expertise, pricing, availability builder | P0 |
| Mentor Verification Flow | Admin approval workflow for mentor applications | P0 |
| Mentor Marketplace | /interviews/mentors — browse mentors, filter, view profiles, book session | P0 |
| Booking System | Session booking with payment (Stripe), calendar slot selection, confirmation flow | P0 |
| Live Interview Room | /interviews/[sessionId] — video panel + shared Monaco editor + Socket.io code sync | P0 |
| Mentor Feedback Form | /mentor/feedback/[sessionId] — structured scoring form for mentors | P0 |
| Interview History | /interviews — list of all past and upcoming sessions with scores | P1 |
| Resume Builder UI | /career/resume — template selector, auto-filled sections, live preview, download PDF | P0 |
| Resume Score Engine | POST /resumes/:id/score — LLM-powered scoring across 6 dimensions | P0 |
| LinkedIn Optimizer | POST /career/linkedin/analyze — paste profile, receive scores and suggestions | P1 |
| Career Readiness Engine | Composite score calculation from coding + interview + resume + DLT data | P0 |
| Career Hub Page | /career — readiness meters, resume summary, company tracks | P0 |
| Company Prep Tracks | /career/company/[slug] — 13 company tracks with patterns, problems, readiness | P1 |
| Mock Exam Platform | /exams — exam catalog, start/submit flow, results page | P1 |
| Adaptive Exam Engine | Dynamic difficulty adjustment based on performance within exam session | P1 |
| Mentor Dashboard | /mentor/dashboard — upcoming sessions, pending reviews, earnings | P0 |
| Mentor Sessions Page | /mentor/sessions — session management, accept/decline, cancel | P0 |
| Mentor Earnings Page | /mentor/earnings — revenue tracking, payout requests | P1 |
| Mentor Reviews Queue | /mentor/reviews — resume and exam review queue | P1 |
| Payment Integration | Stripe for mentor session payments, commission split, webhook handling | P0 |

## Phase 5 — Completion Checklist

| ☐ | AI interview generates appropriate questions | Question difficulty matches student's mastery level and target company |
| --- | --- | --- |

| ☐ | AI interview evaluation works | Feedback report has scores across all 4 dimensions with specific improvements |
| --- | --- | --- |

| ☐ | Mentor verification flow works | Admin can approve application, mentor receives verified badge |
| --- | --- | --- |

| ☐ | Mentor booking works end-to-end | Student books → mentor accepts → session appears in both dashboards |
| --- | --- | --- |

| ☐ | Payment processing works | Stripe processes payment, commission split recorded, mentor earnings updated |
| --- | --- | --- |

| ☐ | Live interview room works | Code syncs in real time between student and mentor via Socket.io |
| --- | --- | --- |

| ☐ | Mentor feedback submits correctly | Feedback saved, student receives report, DLT interview_score updates |
| --- | --- | --- |

| ☐ | Resume auto-fills from profile | Skills from mastery, badges, and coding stats appear in resume sections |
| --- | --- | --- |

| ☐ | Resume scoring works | 6-dimension score returned with specific, actionable suggestions |
| --- | --- | --- |

| ☐ | PDF download works | Resume downloads as a well-formatted PDF matching the selected template |
| --- | --- | --- |

| ☐ | Career readiness updates | Readiness scores change when interview results or resume score improves |
| --- | --- | --- |

| ☐ | 3+ company tracks live | At least Google, Amazon, Microsoft tracks with original practice problems |
| --- | --- | --- |

| ☐ | Exam platform works | Student can start, complete, and receive results for a topic exam |
| --- | --- | --- |

| ☐ | Mentor quality metrics tracking | Rating, session quality, and rebooking rate update after each session |
| --- | --- | --- |

🏁 Phase 5 Complete A student has a scored resume, completed AI and human mock interviews, knows their readiness for specific companies, and has access to company-specific preparation tracks. Mentors can earn money on the platform.

PHASE 6 Community & Launch Institutional platform, community features, security hardening, go live

Phase 6 is unchanged in scope from the original 'Phase 5' — only the number changed. The goal: a fully hardened, monitored, community-enabled platform ready to onboard colleges and student groups.

## What to Build

| Area | Tasks | Priority |
| --- | --- | --- |
| DB Schema — Phase 6 | Prisma schema: teams, team_members, competitions, competition_submissions, reports, institutions, cohorts, cohort_members, audit_logs, feature_flags | P0 |
| Teams System | Create team, join by invite code, team dashboard, team member list | P0 |
| Community Leaderboard | /community/leaderboard — global and cohort leaderboard with metric toggle | P0 |
| Team Quests | Shared challenges with team contribution tracking | P1 |
| Competitions | Internal contest creation, problem sets, live leaderboard, submission judging | P1 |
| Moderation System | Report button on all content, report queue in admin, action enforcement | P0 |
| Fair Play Monitoring | Similarity detection on competition submissions, flagging system | P1 |
| Admin Dashboard | /admin/dashboard — platform stats, pending actions, health overview | P0 |
| Admin User Management | /admin/users — search, filter, suspend, restore, change plan | P0 |
| Admin Mentor Management | /admin/mentors — pending approvals, low-performing mentor alerts | P0 |
| Admin Content Management | /admin/content — world editor, lesson editor, game config, boss builder | P0 |
| Admin Knowledge Graph | /admin/knowledge-graph — D3.js visual editor for topic relationships | P1 |
| Admin Analytics | /admin/analytics — user growth, engagement, revenue, dropout funnel | P0 |
| Admin Reports Queue | /admin/moderation — review and resolve community reports | P0 |
| Admin Feature Flags | /admin/feature-flags — enable/disable features per tier | P0 |
| Institutional Platform | Institution creation, cohort management, placement readiness reports | P0 |
| Cohort Analytics | Institution admin sees aggregated DLT data across cohort | P0 |
| Security Hardening | Full OWASP checklist review, penetration testing with OWASP ZAP | P0 |
| Performance Testing | k6 load tests on critical endpoints, optimize slow queries | P0 |
| Sentry Setup | Error monitoring for frontend and backend, alert rules configured | P0 |
| Accessibility Audit | WCAG AA audit, fix all critical accessibility issues | P0 |
| Mobile Optimization | Full mobile responsive testing, touch event fixes for games | P0 |
| Regional Language (basic) | Hindi language support for onboarding and AI Mentor | P2 |
| Privacy Controls | Download My Data, Delete My Data, interview recording consent flows | P0 |
| Terms of Service + Privacy Policy | Legal pages live at /terms and /privacy | P0 |
| Smoke Test Suite | Post-deploy smoke tests covering all critical paths | P0 |
| Production Deployment | Full production deployment per runbook, DNS configured, SSL verified | P0 |
| Monitoring Setup | UptimeRobot, Sentry alerts, Railway metrics alerts configured | P0 |

## Phase 6 — Completion Checklist

| ☐ | Teams work end-to-end | Create team, join by code, team dashboard shows member progress |
| --- | --- | --- |

| ☐ | Leaderboard is live | Global and cohort leaderboards update in near real-time |
| --- | --- | --- |

| ☐ | Report system works | User can report, admin sees in queue, action taken, reporter notified |
| --- | --- | --- |

| ☐ | Admin dashboard has real data | All platform stats pulling from live DB, no mock data |
| --- | --- | --- |

| ☐ | Admin can suspend a user | Suspended user receives 401 on next request, receives email |
| --- | --- | --- |

| ☐ | Institutional onboarding works | Admin can create institution, add cohort, add students, view reports |
| --- | --- | --- |

| ☐ | OWASP checklist complete | Every item in security checklist document is ticked |
| --- | --- | --- |

| ☐ | Load test passes | p95 response time under 800ms at 200 concurrent users on dashboard |
| --- | --- | --- |

| ☐ | Sentry alerts configured | New error types trigger Slack notification within 5 minutes |
| --- | --- | --- |

| ☐ | Uptime monitoring live | UptimeRobot pinging /health every minute, alerts on downtime |
| --- | --- | --- |

| ☐ | Accessibility audit passed | 0 critical WCAG AA violations on core pages |
| --- | --- | --- |

| ☐ | Mobile fully functional | Games, dashboard, AI mentor all work on a real mobile device |
| --- | --- | --- |

| ☐ | Privacy controls work | Download data export works, delete account purges data within 30 days |
| --- | --- | --- |

| ☐ | Terms and Privacy pages live | Legal pages accessible from footer, linked in signup flow |
| --- | --- | --- |

| ☐ | Production deployment complete | skillforge.app live, HTTPS, health check passing, no startup errors |
| --- | --- | --- |

| ☐ | Smoke tests pass on production | All critical flows working on live production environment |
| --- | --- | --- |

| ☐ | Feature flags working | Admin can toggle features without redeployment |
| --- | --- | --- |

🏁 Phase 6 Complete — SkillForge is Live 🚀 The platform is fully built, hardened, monitored, and deployed to production with the complete Roadmaps architecture (Part 1 live, Parts 2-7 visible), Career & Interviews tools, and institutional support.

# Complete Phase Summary

| Phase | Name | Key Deliverable | Gate to Next Phase |
| --- | --- | --- | --- |
| Phase 1 | Foundation | Users register, log in, complete onboarding (PostgreSQL) | Auth + CI/CD fully working — DONE |
| Phase 2 | Core Learning Loop | Student completes a world and beats a boss | DLT updates correctly — DONE |
| Phase 3 | Intelligence Layer | Platform recommends, remembers, mentors intelligently | Recommendations personalized — DONE |
| Phase 4 | Roadmaps + Part 1 | 13 modules, 13 original games, new boss system, language tracks | All 4A-4D checklists complete |
| Phase 5 | Career & Interviews | Resume, mock interviews, career readiness score | Payment + live interview room working |
| Phase 6 | Community & Launch | Platform live with institutional support and hardening | All security/accessibility checklists complete |

Final Checklist — Before Accepting Real Users ☐ All 6 phases complete and their checklists fully ticked ☐ Security checklist (Document 10) fully complete ☐ Load test passing at target RPS (Document 11) ☐ Sentry monitoring live and alerting ☐ UptimeRobot monitoring live ☐ Terms of Service and Privacy Policy published ☐ Payment processing tested with real card in production ☐ Data export and deletion flows tested ☐ At least 3 real users (non-team-members) have tested the full flow ☐ Rollback procedure tested — you know how to roll back in under 5 minutes ☐ Team has a communication channel for production incidents